AI CODE MIGRATION AGENT

A VS Code Extension + Autonomous LangGraph Agent Platform

Project Direction Document — Industry-Level Roadmap, Architecture & Scope Guide

Prepared for: Dipesh  |  Track: AI Engineer / GenAI Developer

Purpose: keep the build locked to one direction, phase by phase, without scope drift.

# Table of Contents

# 1. Vision & Positioning

This is not a RAG chatbot project. It is a developer tool: a VS Code extension backed by an autonomous agent system that reads a real codebase, detects outdated frameworks or deprecated APIs, plans a migration, edits the code, validates the result by running tests, and repairs its own failures.

Initial target domain: legacy LangChain (e.g. LLMChain, old chain syntax) migrating to modern LangChain / LangGraph / LCEL patterns. This is chosen deliberately:

- Real, ongoing breaking changes exist in this ecosystem — the problem is genuine, not invented.

- It maps directly onto AI Engineer / GenAI Developer job requirements.

- It is scoped small enough to finish as an MVP, unlike a general multi-language migration platform.

- It demonstrates code intelligence (AST, Tree-sitter, static analysis) — depth that a plain “PDF chatbot with RAG” project does not show.

Guiding rule: build a system that migrates code safely — not an LLM wrapper that talks about code.

# 2. System Architecture

Two independent halves connected over HTTP: a thin VS Code extension for interaction, and a Python backend that holds all intelligence.

VS Code Extension (TypeScript)
        |
        |  HTTP / WebSocket
        v
FastAPI Python Backend
        |
        v
Code Intelligence Engine   (AST / Tree-sitter / static analysis)
        |
        v
LangGraph Agent System     (Planner -> Migrator -> Reviewer -> Validator)

### VS Code responsibilities

- UI: commands, sidebar, problem panel

- Diff preview with accept / reject

- Sends workspace path and receives analysis / migration JSON

### Python backend responsibilities

- Repository analysis and dependency detection

- AST / Tree-sitter parsing

- AI agent orchestration (LangGraph)

- RAG-backed migration knowledge

- Code modification (LibCST) and validation (pytest / ruff / mypy)

# 3. MVP Scope — Locked Feature Set (V1)

This is the only scope that counts as “done” for V1. Anything not on this list is deferred — see Section 7.

| Component | What it does |
| --- | --- |
| Project Scanner | Detect framework/version, scan files, find deprecated patterns. |
| Migration Report Panel | Show issues inside VS Code: file name, line number, reason. |
| AI Migration Planner | Explain what changes are needed; generate migration steps. |
| Code Migration Engine | Modify code automatically; replace old APIs/patterns. |
| Diff Preview | Show before/after changes; accept / reject. |
| Validation Runner | Run tests/build commands; capture errors. |
| Self-Fix Loop | Send errors back to the agent; retry the failed migration. |

Everything else — GitHub PR automation, analytics dashboard, multi-language support, auth/team accounts — is explicitly V2. Do not build it until V1 is fully working end-to-end.

# 4. Full Technology Stack

Framed for resume/interview strength as much as for engineering correctness. Each group below maps to a specific hiring-signal cluster.

### 4.1 Core AI Stack

| LangChain | Chains, prompt templates, LCEL runnables |
| --- | --- |
| LangGraph | Multi-agent, stateful workflow orchestration |
| RAG | Retrieval of migration rules/docs into agent context |
| Vector DB (Qdrant / Chroma) | Store and search migration knowledge |
| Embeddings | Represent code/docs for similarity search |
| Prompt Engineering | Reliable, structured agent instructions |
| Structured Output (Pydantic) | Force JSON-shaped, typed agent responses |

### 4.2 Agent Engineering

| Tool Calling | Agents invoke scanner/test/git tools directly |
| --- | --- |
| Agent Memory | Track migration progress across steps |
| Human-in-the-loop Approval | Diff accept/reject before code is written |
| Checkpointing | LangGraph persistence to resume failed runs |
| Retry / Error Recovery | Self-fix loop on validation failure |

### 4.3 LLM App Production Skills

| FastAPI | Python backend API layer |
| --- | --- |
| Async Python | Non-blocking I/O for agent + scanner calls |
| Background Jobs (Celery/RQ + Redis) | Long-running migrations off the request thread |
| PostgreSQL | Persist scan results, migration history |
| Docker | Sandbox execution and deployment |

### 4.4 Code Intelligence (the differentiator)

| AST | Understand Python structure natively |
| --- | --- |
| Tree-sitter | Multi-language parsing groundwork |
| LibCST | Safe, format-preserving code edits |
| Static Analysis | Detect imports, functions, classes, deprecated APIs |
| Code Chunking | Prepare large repos for RAG retrieval |

### 4.5 LLMOps

| LangSmith | Tracing every agent step |
| --- | --- |
| Token / Cost Tracking | Observability on spend per migration |
| Evaluation System | Measure migration success rate |
| Prompt Versioning | Track and roll back prompt changes |

### 4.6 DevOps

| Docker | Sandbox + deployment |
| --- | --- |
| GitHub Actions | CI/CD |
| GitPython | Branch, commit, diff, rollback |

Resume keywords this project earns: LangGraph, RAG, Multi-Agent Systems, Tool Calling, AST Analysis, Tree-sitter, FastAPI, Docker, Vector Databases, LLM Evaluation, LangSmith.

# 5. Orchestration Choice: LangGraph over CrewAI

Migration is fundamentally state-based, which fits LangGraph's model directly:

Analyze -> Plan -> Modify -> Validate -> Repair

LangGraph provides explicit state, checkpoints, retries, and cycles out of the box — exactly what the self-fix loop needs. CrewAI is optional and can be layered in later (e.g. Architect / Developer / Reviewer role agents) but should not be forced into the MVP alongside LangGraph.

# 6. Phase-by-Phase Build Roadmap

Build strictly in this order. Do not start a phase before the previous one is complete and demonstrably working.

## Phase 1 — Code Intelligence Engine (no AI yet)

Goal: the extension can understand a project and state what needs migration. No LLM, no LangGraph, no RAG in this phase — build the “eyes” before the “brain”.

- VS Code Extension Shell — create extension, add “Analyze Migration” command, send workspace path to Python

- FastAPI Python Service — receive project path, return analysis JSON

- Repository Scanner — traverse files; detect .py, requirements.txt, pyproject.toml, modules

- Dependency Analyzer — e.g. detect langchain==0.0.300

- Code Parser (tree-sitter + ast) — detect deprecated imports such as LLMChain

- VS Code Problem Panel — surface warnings with file + line number

Example output:
{
  "file": "main.py",
  "line": 5,
  "issue": "Deprecated LLMChain"
}

## Phase 2 — AI Migration Agent (add the brain)

Goal: the agent understands detected issues and produces safe migration plans.

- Migration Knowledge Base — store migration rules/docs (old pattern, new pattern, steps) in Qdrant with embeddings

- LangGraph Workflow — Analyzer Result → Planner Agent → Code Migration Agent → Reviewer Agent

- Planner Agent — turns a detected issue into ordered migration steps

- Code Generator Agent — produces the actual before/after patch

- Structured Output — Pydantic MigrationPlan model (files, changes, risk) instead of free text

- VS Code Diff Preview — shows old_code / new_code with Accept / Reject

Before:
chain = LLMChain(llm=model, prompt=prompt)

      
After:
chain = prompt | model

## Phase 3 — Production Agent (make it reliable)

Goal: the agent doesn't just change code — it proves the migration works.

- Validation Agent — run pytest, ruff, mypy, build commands; capture errors

- Self-Healing Loop — LangGraph cycle: Migration Agent → Run Tests → Error? → Debug Agent → retry

- Sandbox Execution — never run user code directly; use Docker containers

- Git Integration (GitPython) — create branch, commit migration, diff, rollback

- Memory / Checkpoints — LangGraph checkpoints to resume failed migrations

- Observability — LangSmith traces, token usage, execution time, success/failure logs

After Phase 3 this is no longer “AI that edits code” — it is an autonomous code migration system with validation, rollback, sandbox execution, and self-repair.

## Phase 4 — Developer Platform Features (post-MVP, V2/V3)

Goal: make it feel like a real product developers would install. Only pursue after V1 is solid.

- Multi-language support via Tree-sitter (JavaScript, TypeScript, Java, C#)

- Migration Marketplace — reusable rule packs (migration-rules/langchain, react, django, spring)

- GitHub Integration — detect outdated repo, create branch, open PR, comment explanation

- Team Knowledge RAG — companies upload coding standards / internal libraries

- Analytics Dashboard — files scanned, auto-migrated, manual review, success rate

- Model Router (LiteLLM) — choose GPT / Claude / Gemini / local models by cost, context, quality

# 7. Explicitly Deferred (Not MVP)

These are real, valuable, and tempting to add early. Do not. They belong after V1 ships and works end-to-end:

- CrewAI role-based agents

- Fine-tuning / PyTorch model training

- Graph RAG / Neo4j

- GitHub PR bot automation

- Analytics dashboard, team accounts, marketplace

- Multi-language migration support

# 8. Reference Project Structure

ai-migration-agent/
├── extension/                  # VS Code extension (TypeScript)
│   ├── src/
│   │   ├── commands/analyze.ts
│   │   ├── providers/diagnostics.ts, sidebar.ts
│   │   ├── services/api_client.ts
│   │   └── extension.ts
│   └── package.json
│
├── backend/                    # Python AI engine
│   └── app/
│       ├── api/routes.py
│       ├── core/config.py, models.py
│       ├── scanner/            # Phase 1
│       │   ├── repo_scanner.py, dependency.py, parser.py
│       ├── knowledge/          # RAG — Phase 2
│       │   ├── embeddings.py, vector_store.py, rules_loader.py
│       ├── agents/             # LangGraph — Phase 2
│       │   ├── graph.py, planner.py, migrator.py, reviewer.py
│       ├── tools/
│       │   ├── file_tool.py, test_runner.py, git_tool.py
│       ├── modifier/code_editor.py
│       └── main.py
│
├── migration_rules/langchain/imports.yaml, chains.yaml
├── docker-compose.yml
├── README.md
└── .gitignore

# 9. Guardrails — How to Not Get Lost

Use these rules whenever there's an urge to add a library, agent, or feature that isn't in the current phase.

- If it's not in the Section 3 MVP list, it does not get built until V1 works end-to-end.

- Phase order is fixed: Scanner → Planner → Migration Engine → Diff → Validation → Self-Fix. Never start a later phase to avoid a hard problem in the current one.

- Every new capability must answer: “Which MVP component does this belong to?” If none, it's V2 — write it in Section 7 and move on.

- Two working phases beat five half-built ones, both for shipping and for interviews.

- If direction feels unclear, re-read Section 3 and Section 6 before deciding anything new.

# 10. Resume & Interview Positioning

Do not describe this as:

- “Built an AI chatbot”

Describe it as:

“Built an autonomous AI-powered code migration platform using LangGraph multi-agent orchestration, AST analysis, RAG, vector databases, and validation-driven self-repair workflows.”

Core philosophy to repeat in interviews: build a system that migrates code safely — not an LLM wrapper.